# KTIP Audit — Summary Report

27 July 2026

# Verdict

Audited the repository against Annex A (100 requirements) and the Operational Roadmap. Core platform works: auth, profiles, projects, forums, events, grants, resources, messaging, admin dashboard — all wired to real database tables.

| Status | Count |
| --- | --- |
| Present | 25 |
| Partial | 21 |
| Inherited (Supabase/Vercel provides it) | 12 |
| Unverifiable (no measurement in repo) | 18 |
| Absent | 24 |

# Broken at Runtime (fix first)

- Proposals feature is dead. No proposals table in any migration. All pages under /proposals fail (useProposals.ts, useShareProposal.ts).

- Collaborative Documents feature is dead. No documents or document_shares tables (useDocuments.ts, ShareDocumentModal.tsx).

- Speaker photo upload fails. Code uploads to bucket event-assets (AdminEventSpeakersTab.tsx:226); migration 006 never creates it. Same for document-images.

- “Delete my account” silently does nothing. Profiles table has no DELETE policy, so the delete matches zero rows and the auth user is never removed (AuthContext.tsx:266).

- Message list never reorders. Conversations table has no UPDATE policy and the trigger isn’t SECURITY DEFINER, so updated_at never changes when messages arrive.

# Biggest Gaps vs. Spec (nothing built at all)

- Legal/compliance: no terms of service, privacy policy, cookie consent, GDPR posture, or user data export. App also sends user content to OpenAI with no published privacy policy.

- Project teams: every project is single-owner; no invites, members, or team permissions (spec items 5, 30, 34).

- Observability: no error tracking, monitoring, alerts, or disaster-recovery plan.

- Quality automation: no ESLint, no CI; 2 test files for the whole app.

- Also absent: integration directory, achievement badges, onboarding tour, blockchain IP registry, LICENSE file.

# Notes on Partial Features

- Verification: admin can flag is_verified, but no identity-document workflow.

- Group messaging: schema supports groups; UI only creates 1:1 chats.

- Notification preferences: saved to localStorage only — not enforced anywhere.

- All performance/scalability targets (<3s load, <500ms API, 10K users, <2MB bundle): no committed measurement — unverifiable.

# Inputs / Outputs at a Glance

In: user forms (profiles, projects, forums, events + RSVPs, grants, messages, grievances, whiteboards, anonymous UAT survey, public pre-registration), image uploads (3 working buckets, 2 missing), analytics beacons, admin API calls, env keys (Supabase, OpenAI).

Out: SolidJS PWA (~45 routes), realtime message/notification pushes, in-app notifications, admin CSV exports, public image URLs, AI responses (gpt-4o-mini via /api/ai-chat and ai-suggest edge function), Supabase auth emails.

Full evidence (file:line for every one of the 100 requirements) available in the long-form audit on request.