# KTIP Audit — Build Priority Report

27 July 2026

# Verdict

Audited against Annex A (100 requirements) and the Operational Roadmap. Core platform works: authentication, profiles, projects, forums, events, grants, resources, messaging, admin dashboard. What follows is everything that is broken, missing, or unfinished — ordered by what needs to be built first.

| Status | Count |
| --- | --- |
| Present | 25 |
| Partial | 21 |
| Inherited (Supabase/Vercel provides it) | 12 |
| Unverifiable (no measurement in repo) | 18 |
| Absent | 24 |

# Priority 1 — Broken Now (existing features fail at runtime)

These are shipped UI features that error or silently fail today. Smallest effort, biggest payoff.

- Create the proposals table migration. Entire Proposals feature (4 pages, share links) is dead — no table exists. (Project Management)

- Create documents + document_shares table migrations. Collaborative Documents feature is dead. (Project Management / Collaboration)

- Create missing storage buckets event-assets and document-images. Speaker photo upload and document image upload fail with “bucket not found.” (Events Management)

- Add DELETE policy on profiles + service-role deletion endpoint for self-service. “Delete my account” currently deletes zero rows and never removes the auth user. Also required for GDPR right-to-deletion. (Data Protection)

- Fix conversations trigger. Make update_conversation_on_message SECURITY DEFINER (or add UPDATE policy) so message lists reorder. (Direct Messaging)

# Priority 2 — Spec Features Missing Entirely (functional gaps)

Ordered by dependency: teams unlock collaboration; the rest are independent.

- Project Collaboration / team model. project_members table, invite flow, in-project roles, team RLS policies. Unlocks three spec items at once (Project Collaboration, Team-based permissions, Team members access project data). (Project Management + Database Security)

- Project Engagement completion. Follows and view tracking (likes and comments already work). (Project Management)

- Networking & Connections. Connection/follow relationship model; directory already exists. (Community Features)

- Group Messaging UI. Schema already supports N participants; build group create/name/admin screens. (Messaging System)

- Verification wornkflow. Identity/document verification beyond the existing admin is_verified toggle. (User Management)

- Notification preferences table. Currently localStorage-only and enforced nowhere. (Notification System)

- General user feedback channel + FAQ page. Only UAT survey and grievances exist. (Feedback System / Usability)

- Integration Directory. Nothing built. (External Integrations)

- Achievement Badges. Nothing built — badges table + awarding logic. (Badge & Gamification)

- Onboarding guided tour. Nothing built. (Usability)

# Priority 3 — Compliance & Legal (blocks public launch)

All absent today. Content work more than code work; ship together.

- Terms of service, privacy policy, acceptable use, content usage rights pages. Privacy policy is urgent — app already sends user content to OpenAI. (Terms & Conditions)

- Cookie consent banner. (Data Protection)`

- User data export endpoint (GDPR Art. 20). (Data Protection)

- GDPR documentation and per-field privacy controls. Existing privacy toggles are localStorage-only and enforce nothing. (Data Protection)

- IP policy items: UGC ownership terms, branding protection, LICENSE file + third-party attribution, blockchain IP registry (scope or descope explicitly — biggest unknown in the spec). (Intellectual Property)

# Priority 4 — Engineering Health (quality, monitoring, recovery)

- Error tracking (e.g. Sentry — one-line setup) and alerting. (Reliability / Monitoring)

- CI pipeline running tsc, vitest, build; ESLint config (none exists; TS strict already on). (Maintainability)

- Test coverage. 2 test files for the whole app; add component/integration tests. (Maintainability)

- XSS pass on TipTap-stored HTML — no systematic sanitization policy. (Security)

- APM + performance measurement. All targets (<3s load, <500ms API, <2MB bundle, 10K users) are currently unverifiable — nothing is measured. (Performance / Scalability)

- Accessibility audit (axe-core) before claiming WCAG 2.1 AA. (UI / Compatibility)

- Backup & DR documentation: retention, point-in-time recovery, RTO/RPO runbook, storage backup sync. (Reliability / Backup & Recovery)

- Security audit cadence + dependency scanning. (Security)

# Already Done (no action)

Authentication, roles & profiles, project creation/discovery, forums, events (except item 3), grant listings + applications, resource management + discovery, direct messaging (except item 5), admin dashboard, user analytics, help center + AI assistant, RLS on all 27 tables, admin override policies, lazy image loading, responsive design. Inherited from platform: JWT, TLS/AES-256, bcrypt, CSRF, SQL-injection protection, daily backups, horizontal scaling.

Full evidence (file:line for each of the 100 requirements) available in the long-form audit on request.

j9O3mba5C5z5RFGd

ktip test database

all main features completes:

missing ui/ux

Annex A: List of Technical Specifications of the Production Ready Version of the KTIP

- Functional Feature Specifications

  - User Management

    - Authentication System

    - User Roles & Profiles

    - Verification System

  - Project Management

    - Project Creation & Discovery

    - Project Collaboration

    - Project Engagement

  - Community Features

    - Forums & Discussions

    - Events Management

    - Networking & Connections

  - Messaging System

    - Direct Messaging

    - Group Messaging

  - Grants & Funding

    - Grant Listings

    - Grant Applications

  - Resource Repository

    - Resource Management

    - Resource Discovery

  - External Integrations

    - Integration Directory

  - Notification System

    - Notification Management

  - Badge & Gamification System

    - Achievement Badges

  - Feedback System

    - User Feedback

    - Admin Dashboard

- User Interface Specifications

    - Design Principles

- Mobile-first responsive design

- Intuitive navigation

- Accessible to all users (WCAG 2.1 AA)

- Fast loading times (<3s)

- Clear visual hierarchy

- Consistent branding

- Database Security

  - Security Implementation

    - Row Level Security (RLS)

- All tables have RLS enabled

- Policy-based access control

- User-scoped data access

- Team-based permissions

- Admin override capabilities

    - Security Policies

- Users can view own data

- Public data visible to authenticated users

- Team members access project data

- Admin users have elevated permissions

- Visibility controls respected

- NON-FUNCTIONAL REQUIREMENTS

  - Performance

- Page Load Time: <3 seconds on 4G connection

- API Response Time: <500ms for 95th percentile

- Database Query Time: <200ms average

- Real-time Updates: <1 second latency

- Image Loading: Progressive/lazy loading

- Bundle Size: <2MB total JavaScript

  - Scalability

- Support 10,000+ concurrent users

- Handle 100,000+ projects

- Store 1TB+ of media/documents

- Process 1M+ database queries/day

- Horizontal scaling capability

  - Security

- Authentication: JWT-based with expiry

- Data Encryption: SSL/TLS in transit, AES-256 at rest

- Password Storage: Bcrypt hashing

- XSS Protection: Input sanitization

- CSRF Protection: Token-based validation

- SQL Injection: Parameterized queries

- RLS: Database-level access control

- Regular Security Audits

  - Reliability

- Uptime: 99.9% availability target

- Backup: Daily automated backups

- Recovery: 4-hour recovery time objective (RTO)

- Data Loss: 1-hour recovery point objective (RPO)

- Monitoring: 24/7 system monitoring

- Error Tracking: Automated error logging

  - Compatibility

- Browsers: Chrome, Firefox, Safari, Edge (latest 2 versions)

- Mobile: iOS 14+, Android 10+

- Screen Sizes: 320px - 2560px width

- Accessibility: WCAG 2.1 AA compliance

  - Maintainability

- Code Quality: ESLint/TypeScript strict mode

- Documentation: Inline code comments, README files

- Version Control: Git with feature branch workflow

- Testing: Unit and integration tests

- CI/CD: Automated build and deployment

  - Usability

- Learning Curve: <15 minutes for basic tasks

- Task Success Rate: >90% for core workflows

- Help Documentation: Comprehensive help pages

- User Support: Feedback system and FAQs

- Onboarding: Guided tour for new users

  - Monitoring & Analytics

- Application performance monitoring

- Database query performance

- User analytics and behavior

- Error tracking and alerting

- Resource usage monitoring

  - Backup & Recovery

- Automated daily database backups

- 30-day backup retention

- Point-in-time recovery capability

- Storage backup synchronization

- Disaster recovery procedures

- COMPLIANCE & LEGAL

  - Data Protection

- GDPR compliance

- User data privacy controls

- Right to data deletion

- Data export functionality

- Cookie consent management

  - Terms & Conditions

- User terms of service

- Privacy policy

- Content usage rights

- Acceptable use policy

- Dispute resolution

- Intellectual Property Policy

  - Intellectual Property

- Blockchain-based IP registry

- User-generated content ownership

- Platform branding protection

- Open-source license compliance

- Third-party attribution